Project Proposal

Legal Consultation Management System for Savjani & Co

BANNER ID:

STUDENT NAME:

PROGRAMME OF STUDY:	BSc. (Hons) in Computing Information Systems

SUPERVISOR:

Table of Contents

1. OVERVIEW	3

2. AIM	4

3. OBJECTIVES	4

4. PLAN AND METHODOLOGY	6

5. RESOURCE REQUIREMENTS AND TOOLS	6

6. OTHER ISSUES AND CONSIDERATIONS	7

7. CONCLUSION	8

References	9

Appendix 1- Work Breakdown Structure	10

Appendix 1- Work Breakdown Structure	10

Appendix 2: Grant chat	11

### 1. OVERVIEW

Savjani & Co. Lawyers is one of Malawi's leading law firms. The firm is located at Hanover house in Blantyre, specializing in corporate law, dispute resolution, commercial transactions, and general legal consultancy. The firm has a reputation for providing high-quality legal services, but the increasing demand for legal advice and the need for remote consultations have highlighted the limitations of their current manual processes.

Currently, the legal consultation process is primarily manual, requiring clients to visit the firm in person or contact receptionists via phone calls to book appointments. The administrative staff manually record appointments in physical registers or spreadsheets, which increases the likelihood of errors and scheduling conflicts. There is no automated system to notify clients of upcoming appointments, court dates, or case updates, which often results in miscommunication and missed deadlines. Legal documents are stored physically in file cabinets or in unsecured digital formats, making it difficult to retrieve case files efficiently. Clients must visit the office for case progress updates, as there is no online platform for real-time tracking. Payment transactions are handled manually, requiring clients to visit the office to pay consultation fees in cash or initiate manual bank transfers, leading to delays and inefficiencies. Additionally, remote consultation is limited, as clients who are unable to visit the firm have no alternative means to engage with their lawyers.

Despite the firm’s efforts to provide quality legal services, several challenges hinder its efficiency and service delivery. The appointment booking process is inefficient due to the reliance on manual scheduling, resulting in long waiting times and administrative workload for receptionists. Clients who cannot physically visit the office struggle to access legal services due to limited remote consultation options, restricting the firm’s ability to serve a wider client base. The lack of a case progress tracking system means clients have no visibility into their legal matters, leading to frustration and the need for constant follow-ups. Document management is insecure, as sensitive legal files are at risk of loss, unauthorized access, or damage due to the absence of a centralized digital storage system. The manual payment system causes delays, as clients experience difficulties in making payments, especially when using mobile money or bank transfers. Furthermore, the firm lacks automated notifications, meaning clients and lawyers may forget important deadlines, court dates, or consultation sessions, affecting the overall efficiency of legal proceedings.

To overcome these challenges, the Online Legal Consultation System (OLCS) is proposed. The system will implement a fully automated appointment booking platform, allowing clients to schedule consultations with lawyers conveniently through an online portal. A remote consultation module will be integrated, enabling secure video conferencing and real-time messaging between clients and lawyers, making legal services more accessible. The case progress tracking system will allow clients to monitor their legal matters in real-time, reducing the need for unnecessary office visits and inquiries. A document management system will be implemented to securely store and organize legal files, ensuring confidentiality and easy retrieval. The payment system will be digitized, allowing clients to pay consultation fees using mobile money bank transfers, improving convenience and transaction efficiency. Additionally, the system will include automated notifications to remind clients and lawyers about important case milestones, upcoming court dates, and scheduled appointments. This digital transformation will enhance service delivery, reduce administrative workload, and ensure a seamless client experience while maintaining the confidentiality and security of legal processes.

### 2. AIM

The aim of the proposed Online Legal Consultation System (OLCS) is to enhance efficiency by automating appointment booking, enabling secure remote consultations, and improving case progress tracking. The system will ensure secure document management, streamline payment processing, and send automated notifications, reducing administrative workload and improving client experience.

### 3. OBJECTIVES

#### 3.1 Investigation and Analysis of the Current System

##### 3.1.1 Gathering Data on the Existing System

- The investigation of the current system involves collecting relevant data through various methods. This process helps identify inefficiencies and challenges in the existing system, laying the groundwork for improvements.

##### 3.1.2 Reviewing Existing Literature

- The analysis of previous research and related projects is essential in understanding their limitations and unresolved issues.

##### 3.1.3 Assessing Suitable Technologies for System Development

- The assessment of available technologies plays a crucial role in selecting the most appropriate tools for system development.

- The design of system models, including class diagrams, sequence diagrams, and use case diagrams, will illustrate the logical flow of the system, ensuring a well-structured and organized framework.

#### 3.2 System Design

##### 3.2.1 Structuring the System Architecture

- The design of the system’s architecture focuses on creating a well-defined framework that outlines how different system components interact. Models and diagrams will be used to visualize and structure the system logically.

##### 3.2.2 Designing the User Interface

- The design of the user interface will prioritize usability and accessibility. A prototype will be developed using appropriate software tools to ensure a smooth and intuitive user experience.

##### 3.2.3 Designing the Database for the Proposed System

- The design of the database structure will focus on defining data entities and their relationships. An Entity-Relationship Diagram (ERD) will be used to ensure efficient data storage and retrieval.

#### 3.3 System Development

##### 3.3.1 Implementing the System’s Architecture

- The development of the system’s architecture will focus on building the foundational components based on the planned structure, ensuring seamless integration and functionality.

##### 3.3.2 Developing the User Interface

- The development of the user interface will focus on implementing the designed interface into a fully functional front-end system that enhances user engagement and accessibility.

##### 3.3.3 Creating the System Database

- The development of the database will focus on implementing a structured and secure storage system for managing records efficiently, ensuring data integrity and accessibility.

##### 3.3.4 Implementing System Features

- The development of core system features will focus on integrating functionalities such as appointment booking, document management, and automation to enhance system usability.

#### 3.4 System Testing and Debugging

##### 3.4.1 Defining Testing Standards

- The definition of testing criteria will focus on establishing a structured approach to evaluating system performance, functionality, and compliance with requirements.

##### 3.4.2 Evaluating System Functionalities

- The execution of system tests will focus on assessing the effectiveness of individual components through unit testing and overall system validation.

##### 3.4.3 Identifying and Resolving System Issues

- The review and correction of system errors will focus on identifying defects and implementing necessary fixes to optimize performance and stability.

#### 3.5 System Documentation

##### 3.5.1 Preparing System Documentation

- The documentation of the system will focus on creating detailed records of its components, features, and functionalities for future reference.

##### 3.5.2 Developing a User Guide

- The creation of a user guide will focus on providing clear instructions on how to navigate and utilize the system effectively.

##### 3.5.3 Recording Test Results

- The documentation of test results will focus on maintaining a log of all testing activities, capturing test cases, outcomes, and necessary improvements.

Top of Form

Bottom of Form

### 4. PLAN AND METHODOLOGY

#### 4.1 Methodology

The methodology for this project will follow the Object-Oriented Methodology (OOM), a system development approach that emphasizes modularity and reusability of software components (Shoval, 2006). This methodology views the system as a collection of interacting objects, each representing a specific function or entity within the system. By utilizing OOM, the project aims to enhance efficiency, improve maintainability, and ensure higher software quality while reducing development and maintenance costs.

By adopting OOM, the project will benefit in the following ways:

- Encapsulation: Ensuring that data and methods are bundled together, preventing unauthorized access and maintaining data integrity (Shoval, 2006).

- Modularity: Dividing the system into independent and reusable components to simplify development and maintenance (Shoval, 2006).

- Inheritance: Allowing new components to derive characteristics from existing ones, reducing redundancy and improving code efficiency .

- Polymorphism: Enabling objects to take multiple forms, enhancing flexibility and scalability of the system.

### 5. RESOURCE REQUIREMENTS AND TOOLS

#### 5.1 Software/Resources and Justification

- Visual Studio Code (VS Code): A lightweight yet powerful code editor that supports multiple programming languages, extensions, and debugging tools, making it ideal for efficient software development.

- StarUML: A modeling tool used for designing system diagrams, such as use case diagrams, class diagrams, and sequence diagrams, aiding in system architecture visualization.

- Microsoft Office Package: Essential for documentation, reporting, and presentation purposes, including the creation of reports, spreadsheets, and system documentation.

- API (Application Programming Interface): Facilitates communication between different system components, enabling data exchange, integration with third-party services, and improved system functionality.

- GitHub: A version control platform used for collaborative development, tracking code changes, and maintaining project backups.

- XAMPP Server: A local server environment used for testing and running web applications before deployment, including Apache, MySQL, and PHP support.

#### 5.2 Hardware Requirements

- Computer/Laptop: Required for development, testing, and deployment of the system, with sufficient processing power and memory for efficient performance.

- Server Machine: A dedicated server for hosting the system, ensuring data availability, security, and scalability.

- Networking Equipment: Routers and network cables for stable internet connectivity, supporting system deployment and online access.

- Storage Devices: External hard drives or cloud storage solutions for data backup and recovery, ensuring data security.

### 6. OTHER ISSUES AND CONSIDERATIONS

## 6.1 Legal Issues

Legal considerations involve compliance with data protection and privacy laws, ensuring that patient information is securely stored and processed. The system must adhere to the Data Protection Act (Tsebee, et al., 2024)to prevent unauthorized access to sensitive information. Additionally, intellectual property laws must be observed to ensure that software components and APIs used in the system do not infringe on copyrights or patents (Deel, 2023).

## 6.2 Social Issues

The implementation of the Legal Management System (LMS) may impact various stakeholders, including lawyers, clients, legal assistants, and court officials. It is essential to address accessibility concerns, ensuring that individuals with limited legal or technological literacy can easily interact with the system. Moreover, the digital divide may pose challenges for users who lack reliable internet access or familiarity with digital case management platforms (Boon & Levin, 1999). Additionally, resistance to technological adoption among traditional law practitioners may hinder smooth implementation.

## 6.3 Ethical Issues

Ethical concerns include the responsible handling of sensitive legal data, ensuring confidentiality, and obtaining informed consent from clients before storing or processing their case information. The system must comply with data protection laws to prevent unauthorized access or misuse of legal records (Woolley et al., 2012). Furthermore, algorithmic bias in AI-driven legal assistance tools could lead to unfair recommendations, requiring transparency and fairness in system design (Jacobowitz & Browning, 2021). The increasing role of social media in legal practice also raises ethical concerns, particularly regarding privacy and professional conduct.

## 6.4 Professional Issues

Professional considerations involve adherence to legal industry standards and best practices in case management, document handling, and client communication. The system must comply with regulations such as GDPR (General Data Protection Regulation) and local data privacy laws to ensure the security and integrity of legal documents (Miller, 2018). Additionally, regular training and professional development will be necessary for legal practitioners to effectively use the system. Collaboration with law firms and regulatory bodies will be essential for continuous updates and compliance with evolving legal frameworks (Dayan, 2011).

### 7. CONCLUSION

The implementation of the Legal Consultation Management System (LCMS) for Savjani & Co. will enhance the efficiency and effectiveness of legal service delivery by automating critical processes such as appointment scheduling, client record management, case tracking, document management, and billing. This system will address the inefficiencies of the current manual process, reducing administrative burdens and improving accessibility for clients.

By adopting an Object-Oriented Methodology, the system will ensure scalability, flexibility, and maintainability, allowing for seamless updates and enhancements. Additionally, the system will adhere to legal, ethical, and professional standards, ensuring data security, confidentiality, and compliance with regulatory requirements.

Overall, the LCMS will modernize legal consultation services at Savjani & Co., improving workflow automation, client satisfaction, and operational efficiency. The system's implementation will establish a strong digital foundation, enabling the firm to adapt to future technological advancements in legal practice.

# References

Shoval, P., 2006. Functional and Object Oriented Analysis and Design_ An Integrated Methodology [Shoval 2006-06-28]. [Online] 
Available at: https://doc.lagout.org/programmation/Functional%20Programming/Functional%20and%20Object%20Oriented%20Analysis%20and%20Design_%20An%20Integrated%20Methodology%20%5BShoval%202006-06-28%5D.pdf

visual-paradigm, n.d. What is Unified Modeling Language (UML)? [Online] 
Available at: https://www.visual-paradigm.com/guide/uml-unified-modeling-language/what-is-uml/

Anon., 2022. Design with Precision – An Adobe XD Review. [Online] 
Available at: https://www.toptal.com/designers/adobe/adobe-xd-review

Boon, A., & Levin, J. (1999). Professional Legal Ethics: Critical Interrogations. Oxford University Press.

Woolley, A., Devlin, R., Cotter, B., & Law, J. M. (2012). Lawyers' Ethics and Professional Regulation (4th Edition). LexisNexis.

Jacobowitz, J. L., & Browning, J. G. (2021). Legal Ethics and Social Media: A Practitioner's Handbook (2nd Edition). American Bar Association.

Dayan, C. (2011). The Law Is a White Dog: How Legal Rituals Make and Unmake Persons. Princeton University Press.

Deel, G. L., 2023. What Is Intellectual Property Law? And Why Does it Matter?. [Online] 
Available at: https://www.apu.apus.edu/area-of-study/security-and-global-studies/resources/what-is-intellectual-property-law/
[Accessed 1 04 2025].

Tsebee, D., Owoyemi, O. & Adaramola, V., 2024. techhiveadvisory. [Online] 
Available at: https://www.techhiveadvisory.africa/insights/malawis-data-protection-act-aligning-to-the-new-regulatory-framework
[Accessed 01 04 2025].

# Appendix 1- Work Breakdown Structure

| PHASE | ACTIVITIES | DURATION | MILESTONE | Start Date | End Date |
| --- | --- | --- | --- | --- | --- |
| Planning | ● Creating the project proposal | 1 week | Project Proposal | Tue 4/1/25 | Mon 4/7/25 |
| Analysis | ● Reviewing the technology to be used. ● Gathering information through interviews. ● Researching on similar systems. ● Prioritizing requirements. | 1 week | Analysis/ Literature Review | Tue 4/8/25 | Mon 4/14/25 |
| Design | ● Designing the class diagrams, sequence diagrams. ● Designing data flow diagrams, and a rich picture. ● Designing the prototype of the system. ● Designing the database structure. | 1 week | Design (System Architecture) | Tue 4/15/25 | Mon 4/21/25 |
| Implementation | ● Developing the User Interface of the system. ● Developing the database of the system. ● Coding the system. | 1 week | System Prototype | Tue 4/22/25 | Mon 4/28/25 |
| Testing & Deployment | ● Testing system user-friendliness. ● Testing system functionality using the test cases and coming up with the test logs. ● Testing database efficiency. ● Deploying the system using Parallel Installation. | 2 days | System test cases and test logs | Tue 4/29/25 | Wed 4/30/25 |
| Documentation | ● Document the project's final report. ● Document the user manual. | 2 days | Final report and user manual | Tue 4/29/25 | Wed 4/30/25 |

# Appendix 2: Grant chat